# WEB changes (V1.1) — status tracker

Every item from the client change request, audited against the live site.

Summary:  25 already done  ·  4 were incomplete and are now fixed  ·  6 left blank in the source PDF.

| Sr No | Location | Change requested (from client PDF) | Status | Where it lives in the site | Notes / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | General | Custom electric-themed cursor: yellow lightning-bolt pointer, soft glow, click discharge with sparks + flash (~200ms), hover glow/arc on buttons & links. Smooth, lightweight, disabled on touch & reduced-motion. | Done | components/ElectricCursor.tsx | Full canvas-based implementation. Bolt cursor #FFD400, trailing sparks, click flash + ring + shake, hover brighten. Touch + prefers-reduced-motion disabled. |
| 2 | General | Convincing electrical theme with different effects per mouse action: hover (cyan/blue sparks + arc + glow), click (burst, branches, flash, energy wave, 2-4px screen shake), drag (spark trail), disabled/error (weak red flicker), success (blue pulse). | Done | components/ElectricCursor.tsx | Cyan #00E5FF / electric blue #4FC3F7 / white palette present. Click sequence flash -> bolts -> pulse -> sparks disperse. Disabled controls give red short-circuit flicker. |
| 3 | Top & bottom (every page) | Add black & yellow striped line on every page (header & footer). | Done | components/HazardStripe.tsx | Rendered in Navbar (6px) and Footer (10px). Both appear on every page via the shared chrome. |
| 4 | Front page | Testimonials: use original Google branding & review style (Google logo, star rating, review box with customer photos) + make section clickable through to the Google Reviews page. | Done | components/Testimonials.tsx | Multi-colour Google G mark + wordmark, star ratings, review cards. Styled on the R&G Electrics reference. |
| 5 | Front page | Add - NAPIT Registered (since 2017). | Done | lib/content.ts | company.napit = 'NAPIT Registered (since 2017)'. Appears in hero badge strip. |
| 6 | 1st page | 1) Replace 'Get a bulk quote' with 'Get a bulk EICR quote'. 2) Add sentence about in-house admin team coordinating with the tenant to schedule work (no back-and-forth). | Done | components/LandlordRibbon.tsx | Button reads 'Get a bulk EICR quote'. Admin-team sentence present verbatim. Old 'Get a bulk quote' string is gone. |
| 7 | 1st page | 1) Years of experience = 15+. 2) Replace NAPIT registration number with 'Since 2017'. 3) Replace certificate NAP/30178 with 'Part P Registered'. | Fixed this round | lib/content.ts / components/CertificateViewer.tsx | Front page was already correct (15+, since 2017, Part P Registered). BUT the issued certificate still hardcoded 'NAPIT Registered - 30178' and 'NAP/30178/18/1'. Now reads from company.napit / company.certificate so it stays consistent. |
| 8 | 1st page | Replace 'West London' with 'Within M25'. | Done | lib/content.ts | Marketing copy uses 'within & surrounding the M25'. Remaining 'West London' hits are only postcode-area labels in the coverage map legend (W = West London), which are correct as-is. |
| 8b | 1st page | Reorganise services (compliance/certificates together, callouts together, installations together); update symbols; replace CCTV with Solar; add Emergency EICR (same-day certificate). | Done | lib/content.ts | Order is now: EICR, Emergency EICR, EIC, Em Lighting, Fire Alarm, PAT (compliance) -> Call Out, Emergency Call Out (callouts) -> EV, Solar (installations). Icons updated per group. Solar replaced CCTV. |
| 9 | 1st page | Main sentence -> 'Covering every area within & surrounding M25'. Remove 'wherever you are inside the M25'. | Done | app/page.tsx | Heading updated; the 'wherever you are inside the M25' sub-line is removed. |
| 10 | 2nd page (About) | Replace 10 years with 15 years (all areas). Replace West London with within & surrounding M25. | Done | app/about/page.tsx | 15+ throughout; no 10+ remaining anywhere in the codebase. |
| 11 | 2nd page | Box #3 Transparency: clear communication, detailed reports with photographic evidence, full cost breakdowns, no hidden costs. | Done | app/about/page.tsx | All four bullets present as written. |
| 12 | 2nd page | Replace box with 'Want to book bulk EICRs without involving yourself? No worries!' + in-house admin team copy. | Done | app/about/page.tsx | Full replacement copy present verbatim. |
| 13 | Bottom of every page | Four different punch lines on the bottom box: 1st page (middleman's mark-up), 2nd (photographic evidence), 3rd (fixed prices), 4th (commercial breakdown). | Done | components/CTABanner.tsx | All four punchlines wired: home, about, services, our-reach. (Contact page has no CTA banner - the PDF only specified four boxes.) |
| 14 | 5th page (Contact) | Replace 'Visit us at' with 'Our office'. | Done | app/contact/page.tsx | Label reads 'Our office'. Remaining 'visit us at' is inside the SEO meta description only, not the visible card. |
| 14b | Page 3 / Services (1st box - EICR) | EICR copy: Protect Your Property + landlord insurance warning. Modify to 'Photographic evidence provided on request'. Add 'In-house booking team'. | Done | lib/products.ts | All three present. |
| 15 | Page 3 / Services (1st box - EICR) | Add Express EICR tab (same day / remedial - check availability / CALL £30). Replace BHK with bedrooms. Commercial priced by phase / fuse boxes / circuits: £250 base (single phase, 1 box, up to 25 circuits), +£7 per extra circuit, +£50 for 3-phase, +£50 per extra fuse box (up to 30). | Fixed this round | lib/products.ts / components/EicrConfigurator.tsx | Pricing model and Express EICR tab were correct. BUT the Residential chip still read '1 - 5 BHK'. Now reads '1 - 5 bedrooms'. No 'BHK' remains on the page. |
| 16 | Page 3 / Services (2nd box - PAT) | Remove first two options and use attached price list + £20. Add tiers up to 1000. | Done | lib/products.ts | Full ladder 1->1000 verified against the attached list, each +£20 (£49->£69 ... £695->£715). All 19 tiers correct. |
| 17 | Page 3 / Services (3rd box - Fire Alarm) | Price change: add £10 on all 3 options. | Done | lib/products.ts | £69.99->£79.99, £89.99->£99.99, £129.99->£139.99. All three +£10. |
| 18 | Page 3 / Services (4th box - Em Light Testing) | Rewrite 1st paragraph (drain-down tests): testing your lights, check battery & backup duration, wider inspection, final report. | Done | lib/products.ts | New paragraph present as written. |
| 18b | Page 3 / Services | Add Emergency Lighting Log Book £110 + VAT. | Done | lib/products.ts | Product added at £110, BS5266-1 copy, A4 80-page / 1700 fittings details. |
| 18c | Page 3 / Services | Add sub-product under Em Lighting: Emergency Lighting Service Contract (client: 'one of our hero products'). | Fixed this round | lib/products.ts / components/ShopHighlights.tsx | WAS MISSING ENTIRELY. Now added as an enquiry-only product (monthly flick tests + annual 3-hour test, logging, fault reporting, BS5266-1 certification). NEEDS CLIENT INPUT: priced 'Quoted per site' with a Call-for-quote CTA because the PDF gave no price - client said 'call me on this'. |
| 18d | Page 3 / Services | Add fire safety audit stats (10;323 audits / 4 in 10 buildings fail). | Done | app/services/page.tsx | Both stats present. |
| 19 | Page 3 / Services (5th box - HMO Em Lighting) | Remove this box. | Done | lib/products.ts | Product removed from the shop. (Admin order table still recognises the old id so historic orders keep rendering - intentional.) |
| 20 | Page 3 / Services (6th box - Electrical Callout) | Rewrite 1st paragraph (experienced electricians identify hazards fast); add Rapid Fault-Finding, Safety & Compliance Specialized Tools, full report on completion. | Done | lib/products.ts | New paragraph and all bullets present. |
| 20b | Page 3 / Services | Add feature: NEW! Video Call Troubleshooting (fixed fee £15). | Done | lib/products.ts | Product present. |
| 21 | Page 3 / Services (7th box - Same Day Emergency) | Replace Add to cart with 'Check availability / CALL'. | Fixed this round | components/ShopHighlights.tsx | Cart was already replaced with a live slot-booking flow, but the button said 'Book your slot' and there was no call option. Now reads 'Check availability' + a 'Call now' button, matching the request. |
| 22 | 3rd page bottom | Rewrite 'the test regime'. Remove 'Tested for periods without turning off the main lighting system.' Add Monthly Flick Test box, Annual 3-Hour Test box, and Best Practices (competency, logbooks, replacements). | Done | lib/content.ts / components/TestingProcess.tsx | Both boxes and all three Best Practices present. The old 'Tested for periods...' sentence is gone. |
| 23 | Your Cart | Add access-details boxes at checkout before check out (address / who lets us in / tenant contact) + Key Collection (estate agent details; £20+VAT within 1 mile; £50+VAT within 3 miles). | Done | components/CheckoutForm.tsx | Both fields present pre-checkout and surfaced to admin in AdminOrderEditor. |
| 24 | - | (Blank in PDF) | No request | - | Sr 24-29 were left empty in the source document. |
| 25 | - | (Blank in PDF) | No request | - |  |
| 26 | - | (Blank in PDF) | No request | - |  |
| 27 | - | (Blank in PDF) | No request | - |  |
| 28 | - | (Blank in PDF) | No request | - |  |
| 29 | - | (Blank in PDF) | No request | - |  |

Outstanding: the Emergency Lighting Service Contract (Sr 18c) is built but has no price — the PDF pointed to a competitor's page and said "call me on this". It currently shows "Quoted per site" with a call-for-quote button until the client confirms pricing.